Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66321 |
| Project Name | Cafeteria Menu Display |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Menu Display Setup | USN-1 | As a student, I want to view the cafeteria menu on a digital screen so that I can easily see available food items. | 2 | High | Team |
| Sprint-1 | Menu Display Setup | USN-2 | As a cafeteria staff member, I want to display item names and prices clearly on the screen. | 1 | High | Team |
| Sprint-2 | Menu Updates | USN-3 | As a cafeteria staff member, I want to update menu items daily without reprinting boards. | 2 | High | Team |
| Sprint-2 | Menu Updates | USN-4 | As a student, I want to see today’s special items highlighted on the menu display | 2 | Medium | Team |
| Sprint-3 | Admit control panel | USN-5 | As an admin, I want to log in and update menu items, prices, and availability easily. | 3 | High | Team |
| Sprint-3 | Admit control panel | USN-6 | As an admin, I want to mark food items as “out of stock” so that students see only available items. | 2 | High | Team |
| Sprint-4 | User information display | USN-7 | As a student, I want to see calorie or ingredient information for each menu item to make healthier choices. | 3 | Medium | Team |
| Sprint-4 | System reliability | USN-8 | As a cafeteria manager, I want a menu display to want the menu display to update automatically in real-time to avoid incorrect information. | 5 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |
|  | 20 | 6 Days |  |  |  |  |
|  | 20 | 6 Days |  |  |  |  |
|  | 20 | 6 Days |  |  |  |  |
|  | 20 | 6 Days |  |  |  |  |

Velocity:

Assume the cafeteria menu display project has a 10-day sprint, and the team completes 20 story points in one sprint.The team’s average velocity helps estimate how many menu features (display, updates, admin control) can be completed per day.

Burndown Chart:

A Burndown Chart in the cafeteria menu display project shows the remaining story points versus time to track sprint progress.

It helps the team ensure features like digital menu display and real-time updates are completed on schedule.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts