User Acceptance Testing (UAT) Template

| Date | 19 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66321 |
| Project Name | Cafeteria menu display |
| Maximum Marks |  |

Project Overview:

Project Name: Cafeteria Menu Display

Project Description: a web-based application for displaying daily menus, prices, and nutritional information on screens within cafeteria.

Project Version: 1.0.0

Testing Period:  Jan 19 2026 to Feb 25 2026

Testing Scope:

Features to be tested: Display menu items, Update menu items, filter by dietary restrictions, admin login

User stories: As a customer, I want to see today’s menu; As a admin, I want to update prices, etc.

Testing Environment:

URL/Location:

https://dev230674.service-now.com/now/nav/ui/classic/params/target/x_1914015_cafeteri_cafeteria_menu_list.do

Credentials (if required): Kalimandla Soniya

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Daily menu visibility | - Open home screen. - Check for current day’s menu. | Daily menu items display with correct prices and images | Correct items displayed. | Pass |
| TC-002 | Search functionality | - Enter a specific food item name in the search bar. | Search result should show the exact item or similar matches. | Item found instantly. | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Menu goes blank while the cafeteria’s Wi-Fi connection is lost. | 1.Disconnect the display from local network. 2. observe the screen’s behaviour. | Medium | In progress | Should implement local content caching for offline functionality. |
| BG-002 | Menu items fail to update after changes are saved in the admin panel. | 1.login as admin. 2.edit an item’s price 3.save changes and check the display. | High | Open | Likely a data synchronizatioin or caching issue between the CMS and display. |

Sign-off:

Tester Name: K. Soniya

Date: 1/02/2026

Signature: K. Soniya